TEST PLAN FOR THE SECOND SPRINT

PICas

Test Planning

**Objectives**

* Verify that Contact page navigation functionality works correctly on Mobile.
* Ensure that Home page part „Easy to implement“ responsivness on all page formats.
* Ensure that Home page part „Simple UI“ responsivness on all page formats.
* Ensure that Home page part „3 reviews“ responsivness on all page formats.
* Verify that Contact page validation work correctly.
* Verify that Email input validation work correctly.

**Scope**

* Inclusions:
  + All responsive designs Home Page
  + Mobile design Contact Page
  + Contact page validation
  + All pages Email validation

**Test Strategy**

* Test Levels:
  + Accepting Testing
* Test Types:
  + Black-box Testing
* Testing Techniques:
  + Equivalence Partitioning
  + Exploratory Testing
  + Acceptance Criteria
* Test Environments:
  + Web browsers: Chrome, Firefox, Edge, Opera

**Test Schedule**

* Desktop/Tablet/Mobile Home Page Testing: Hour 4
* Mobile Contact page Testing: Hour 3
* Contact Page Validation Testing: Hour 5
* All Pages Email Input Testing: Hour 4

**Resource Allocation**

* Human Resources:
  + QA Team: Karolis, Kšyštof, Justina, Dainius, Gintarė.

**Risk Assessment**

* Identified Risks:
  + Delays in development may impact testing schedule.

**Communication and Reporting**

* Stakeholder Communication:
  + Weekly Sprint results presentation.
* Reporting:
  + Test results and issues will be documented in test reports located in the "reports" directory.

**Review and Approval**

* This test plan has been reviewed and approved by:
  + Project Manager Name - Rita
  + Development Team Lead Name - Santa

**Change Management**

* Any proposed changes to this test plan should be submitted as issues in this project's issue tracker.

**Documentation**

* All testing documentation can be found in the "docs" directory.

**Exit Criteria**

* Testing will be considered complete when:
  + Critical defects are resolved.